Cairo University	                  Faculty of Computers and Information

Software Engineering II

Daily scrum meeting template

2020

Project Team

| ID | Name | Email | Mobile |
| --- | --- | --- | --- |
| 20170253 | Mohamed Mohsen Abdel Sallam | midomohsen11@gmail.com |  |
| 20170232 | Mohamed Sameh Omar | Mohamedsameh99909@gmail.com |  |
| 20170224 | Muhammad Bakr Abdel Hafez | mbakr7757@gamil.com |  |

Day 1 :

What will be done

- - All Team : Discussion about the methodology to implement this sprint.

Current obstacles

- - All Team : Using OOP in PHP for the first time.

Current Trello workspace

Day 2 :

Done requirements

- - Mohamed Mohsen : create Data base using mysql and connect it with PHP.

What will be done

- - Mohamed Sameh : Create Sequence diagram.

Current obstacles

- - no obstacles faced.

Current Trello workspace

Day 3 :

Done requirements

- - Mohamed Bakr : Class Diagram.

- - Mohamed Sameh : Sequence Diagram.

What will be done

- Mohamed Mohsen : create Data base using mysql and connect it with PHP.

Current obstacles

- no obstacles.

Current Trello workspace

Day 4 :

Done requirements

- Mohamed Mohsen : create Data base using mysql and connect it with PHP

- Mohamed Sameh : user Class.

What will be done

- Mohamed Mohsen : UserModel Class.

Current obstacles

- - How to return 2D array which contains the data that will be get from data base.

Current Trello workspace

Day 5 :

Done requirements

- Mohamed Mohsen : UserModel Class.

- Mohamed Bakr : AdminController Class.

What will be done

- Mohamed Mohsen : AccessController Class.

Current obstacles

- How to call a certain function based on URL.

- How to make ( if the url as example is localhost/onlinestore/register) calls function makeRegister() which is in a certain class in my code and if its localhost/onlinestore/signup calls function signup() which is in another class in my code without creating a file named regsiter.php & signUp.php

Current Trello workspace

Day 6 :

Done requirements

- Mohamed Mohsen : AccessController Class.

- Mohamed Bakr : FacadRequestHandler Class.

- All Team : Download postman and test our web services.

Current obstacles

- - no obstacles.

Current Trello workspace